PROJECT SCOPE STATEMENT
Project Title : IIITB gateway surveillance system	Project Number : IIITBG12
Project Leader : Varada Desikan P S	Anticipated Start Date : 30th August, 2018
Sponsor : Admin (IIITB)	Anticipated Completion Date : 30th Nov., 2018

Team Members : 3rd year iM. Tech students of IIITB (around 20 students)
Purpose of Project : / Details of every entry/exit of students/professors/guests/working staff/etc. / Details of violation of the curfew time / An estimate of number of people staying in the college at the current instant / Depict total number of vehicles inside the premises and available parking space
Background : / The number of vacation days taken by a student was not accurate / Precise entry and exit time were not available prior / Staff working hours were not precise
Deliverables : / A tabular data of every entry and exit, to and from the college / Every students record of number of curfew violations and number of days spent in college / Statistics and an exact number of people inside the college, including the number of professors, students, guests, working staff, etc.
Stakeholders : / Students / Working staff / Professors / Guests
Resource requirements : / ID card with a barcode for every regular individual / Barcode scanner at each gate / Special tokens for visiting guests / Budget of around Rs. X / A server and cloud space to store data and details